AssureCode

Trust-Code 2.0

Zero-Trust, Event-Driven Escrow Platform for Freelance Software Contracts

PROJECT COMPLETION DOCUMENTATION

Core Functional Scope: 100% Complete

Phases 1–3 code-complete · Full test suite green · CI/CD fully green end-to-end

Document date: 29 August 2026

Repository: AssureCode  ·  Version 1.0.0-alpha.0

# 1. Executive Summary

AssureCode (“Trust-Code 2.0”) is a zero-trust, event-driven escrow platform that automates and cryptographically anchors the software-freelancing lifecycle. It replaces subjective freelance-platform ratings with measurements a third party can re-derive: a tamper-evident cryptographic ledger, an ephemeral zero-trust CI sandbox, dual-layer OWASP auditing, and a deterministic trust score that gates escrow release.

The pipeline runs end-to-end: requirements are embedded and matched, a contract is locked and funded through Stripe escrow, pushed code is audited in an isolated sandbox, an explainable trust score is computed from the audit signals, and an oracle evaluates a settlement gate before funds move — with the payout leg then transferring the released funds on to the freelancer.

As of this document, all three core-functional phases — Foundation & Core Architecture, Testing & CI/CD Hardening, and the Payout Leg with Crash Recovery — are code-complete, tested against real infrastructure (not mocks), and confirmed green in live CI. The only remaining item before real production money movement is the project owner activating live (non-test) RazorpayX credentials, which is a business/KYC step, not further engineering.

Overall Completion (core functional scope): 100%

| Phase | Name | Status | Completion |
| --- | --- | --- | --- |
| 1 | Foundation & Core Architecture | Complete | 100% |
| 2 | Testing & CI/CD Hardening | Complete | 100% |
| 3 | Payout Leg & Crash Recovery | Complete (code) | 100% |

# 2. System Architecture

The platform is a TypeScript/Python monorepo composed of independently deployable services connected by an event bus, with a shared cryptographic ledger and a single, shared definition of the settlement gate.

## 2.1 The Pipeline

| Phase | What Happens | Owning Service(s) |
| --- | --- | --- |
| 1 | Contract created, requirements embedded, genesis hash H0 written | api-gateway, ledger-client |
| 2 | Pushed code audited in an isolated sandbox (AST + dual-layer OWASP + generated tests) | ci-worker, ai-service |
| 3 | Chat messages checked against the contract as originally hashed | scope-guard |
| 4 | Explainable trust score computed from the audit signals | ai-service |
| 5 | Oracle evaluates the settlement gate; escrow captured only if it approves | oracle, settlement-worker |
| 6 | Settlement release automatically pays the freelancer via the payout leg | settlement-worker, razorpay-adapter |

The money gate has one definition, in packages/oracle: trustScore ≥ 85 AND criticalVulns = 0, plus four CI signals (AST, tests, security, scope) — six signals in total.

## 2.2 Repository Layout

- apps/web — React 18 / Vite front end (4-phase UI: Init → Verification → Trust Score → Escrow)

- apps/api-gateway — Fastify REST + WebSocket gateway, JWT/RBAC, idempotency, GitHub OAuth login

- apps/ci-worker — Sandboxed audit engine (Babel AST, dual-layer OWASP, egress guard)

- apps/ai-service — FastAPI :8000 — embeddings, matchmaking, RAG, XAI, test generation

- apps/scope-guard — FastAPI :8001 — scope decisions + CUSUM/conformal drift detector

- apps/settlement-worker — Advisory-lock single-fire settlement daemon; payout state machine and crash-recovery reconciler

- apps/webhook-ingest — GitHub webhook HMAC receiver

- packages/ledger-client — RFC 8785 canonical JSON, RFC 6962 Merkle tree, FIPS 204 ML-DSA-87 signing

- packages/oracle — The settlement gate — single definition, used by two services

- packages/event-bus — In-memory / Redis Streams / Kafka + transactional outbox relay

- packages/razorpay-adapter — Authorize-then-capture escrow and the payout (PayoutPort) adapters, real HMAC verification

- packages/kyc-adapter — KYC port

- infra/ — docker-compose stack, 8 Dockerfiles, 15 Kubernetes manifests, forward-only Postgres migrations (V001–V019), observability provisioning

# 3. Phase 1 — Foundation & Core Architecture

Objective: the core product itself — contract lifecycle, escrow, the hexagonal service architecture, matchmaking, the Merkle ledger, and the settlement oracle.

Status: COMPLETE · 100%

Evidence: a real golden-path end-to-end test exercises the full lifecycle (init → assign → lock → escrow → push → audit → score → settle → verify) against real infrastructure, not mocks, and passes reliably in live CI.

| # | Work Item | Status | Evidence |
| --- | --- | --- | --- |
| 1 | Contract lifecycle (init/assign/lock) | Done | Golden-path test passes reliably in live CI |
| 2 | Escrow funding (Razorpay 2-phase) | Done | Webhook-verified, signature-checked |
| 3 | Hexagonal service architecture | Done | Ports/adapters pattern throughout |
| 4 | Merkle ledger + RFC 8785 hashing | Done | Verified round-trip tests |
| 5 | ML-DSA post-quantum signing | Done | FIPS 204 signer, working |
| 6 | Matchmaking (Neo4j vector search) | Done | Evaluated: P@1 / P@5 / MRR / nDCG |
| 7 | Settlement oracle (4-signal gate) | Done | Reads live from Postgres, survives restart |

# 4. Phase 2 — Testing & CI/CD Hardening

Objective: make the pipeline that verifies the project actually work — real coverage, a real golden path in CI, a working security scan, and a settlement process proven to survive a crash.

Status: COMPLETE · 100% — 17 of 17 work items done

| # | Work Item | Status |
| --- | --- | --- |
| 1 | Golden-path E2E wired into CI | Done |
| 2 | Hollow tests rewritten (settlement-concurrency, ledger-tamper) | Done |
| 3 | Chaos test: settlement crash recovery | Done — genuinely passes |
| 4 | CI workflow able to run at all | Done |
| 5 | Lint gate | Done |
| 6 | Node version for sandbox registerHooks requirement | Done |
| 7 | Secret scan (gitleaks) | Done |
| 8 | Sandbox image pinning + pre-pull + caching | Done |
| 9 | Golden-path nested-timeout budget fix | Done |
| 10 | Sandbox failure diagnostics | Done |
| 11 | Trivy container-scan gate | Done — executes on every push |
| 12 | Test & Verification Suite Redis-guard bug | Done |
| 13 | Coverage measured across apps/ (not just packages/) | Done |
| 14 | Coverage threshold met (≥70%) | Done |
| 15 | Integration Suite fully green | Done — 3 consecutive live CI runs |
| 16 | container-build / Trivy confirmed green (all 8 images) | Done |
| 17 | Hash chain verified after a full live run | Done |

## 4.1 Security Findings Resolved

- api-gateway fast-jwt CVEs — resolved via a scoped npm overrides pin (@fastify/jwt → fast-jwt ^6.2.4); all 6 advisories cleared, critical count 3 → 0.

- migrate image vitest/esbuild CVE (CVE-2025-68121) — resolved by removing the unused vulnerable esbuild copy from the migrate image specifically, without breaking apps/web's production Vite build.

- migrate image OWASP-fixture secret false positive — resolved by narrowing the Docker COPY to only what migrate.ts actually needs.

# 5. Phase 3 — Payout Leg & Crash Recovery

Objective: close the product's actual value loop — paying the freelancer, not just capturing the client's payment — and make settlement survive a worker crash.

Status: COMPLETE (code) · 100% — all 10 work items built, wired, and verified

| # | Work Item | Status |
| --- | --- | --- |
| 1 | Payee identity persistence | Done |
| 2 | Schema migration for payout columns | Done |
| 3 | PayoutPort (transfer interface: fake + RazorpayX adapters) | Done |
| 4 | Post-capture payout state machine | Done |
| 5 | Payout webhook handling | Done |
| 6 | SIGTERM handler for settlement-worker | Done |
| 7 | Reconciler for stale PROCESSING rows | Done — verified against a real SIGKILL chaos test |
| 8 | ExternalSecret name mismatch (ML-DSA signing) | Done |
| 9 | Freelancer GitHub OAuth login + repo connection | Done |
| 10 | Payout failure/retry policy | Done |

## 5.1 Real-World Verification

Beyond passing the fake-adapter test suite, the payout leg has been empirically verified against RazorpayX's real sandbox API: a live test-mode payout was created and marked Processed on the dashboard, and the resulting signed webhook was delivered to a live ngrok tunnel and verified end-to-end by api-gateway.

| Item | Result |
| --- | --- |
| Test-mode payout | pout_TVFDux9uN3FxNp — ₹1 real payout, confirmed Processed |
| Webhook verification | payout.processed received, signature verified, logged by api-gateway |
| Retry / crash safety | Idempotency-keyed (payout_{contractId}); capped at PAYOUT_MAX_ATTEMPTS = 5 (~25 min) |
| Test suite | 467+ tests across the monorepo, including 6 payout-leg and 4 payout-webhook tests |

## 5.2 What Remains

Not unwritten engineering — a deploy-time business step: the project owner activating live (non-test) RazorpayX credentials, gated on real KYC/business verification on Razorpay's side. All code paths, fake and real, are already built, tested, and proven.

# 6. Overall Completion

| Phase | Total Items | Completed | Pending | Completion % |
| --- | --- | --- | --- | --- |
| 1 — Foundation & Core Architecture | 7 | 7 | 0 | 100% |
| 2 — Testing & CI/CD Hardening | 17 | 17 | 0 | 100% |
| 3 — Payout Leg & Crash Recovery | 10 | 10 | 0 | 100% |

Weighted overall completion (by share of remaining core-functional effort):

| Phase | Weight | Completion | Weighted Contribution |
| --- | --- | --- | --- |
| 1 | 43% | 100% | 43.0 |
| 2 | 36% | 100% | 36.0 |
| 3 | 21% | 100% | 21.0 |
| Total | 100% | — | 100.0 ≈ 100% |

# 7. Bug Remediation Record

A historical record of the original remediation pass across the codebase: 22 of 22 identified bugs fixed. Several of the affected files have since been substantially rewritten as the project matured.

| ID | Severity | Subsystem | Fix Summary |
| --- | --- | --- | --- |
| BUG-001 | Critical | api-gateway | Fastify reply bypass — confirmed withIdempotency handles reply.send() in all branches |
| BUG-002 | Critical | api-gateway | Stripe webhook published wrong event topic — corrected to ESCROW_LOCKED |
| BUG-003 | Critical | ci-worker | Hardcoded 5/5 pass replaced with real npm test --json execution and parsing |
| BUG-004 | Critical | settlement-worker | Oracle read a nested object path; fixed to flat payload.x with fallback |
| BUG-005 | Critical | ledger-client | Pool client held during fallback getChain(); added finally release |
| BUG-006 | High | api-gateway | Unbounded Map leaked memory; rewritten as bounded 10,000-entry TTL LRU |
| BUG-007 | High | api-gateway | 5s busy-wait blocked event loop; replaced with Promise.race timeout |
| BUG-008 | High | api-gateway | Wildcard CORS on financial routes; replaced with allow-list |
| BUG-009 | High | api-gateway | /readyz returned 200 without checking Redis; added real TCP ping |
| BUG-010 | High | api-gateway | WebSocket chat leaked bus listeners; unsubscribe() on socket.close |
| BUG-011 | High | web | “Release Funds” was cosmetic; wired to real settle endpoint |
| BUG-012 | High | web | Trust score view displayed static mock data; now fetches live score |
| BUG-013 | High | api-gateway | Missing Stripe key only warned in production; added exit(1) guard |
| BUG-014 | High | api-gateway | Settlement idempotency window; protected by single-fire guard table |
| BUG-015–022 | Medium/Low | web, ledger-client, ci-worker | 8 further UI-state, logging, and hardcoded-value fixes |

# 8. Benchmarks & Evaluation

## 8.1 System Benchmark (node tools/benchmark.js)

Real HTTP load against running services; the harness exits non-zero when the gateway is unreachable rather than falling back to simulation.

| Metric | Result |
| --- | --- |
| Contracts run | 50 (concurrency 2) |
| Completed / errors | 50 / 0 |
| Throughput | 1.03 contracts/sec |
| Initialization latency (mean / p99) | 729 ms / 860 ms |
| Contract lock | 227 ms / 1283 ms |
| Escrow funding | 462 ms / 1072 ms |
| RAG scope check | 494 ms / 556 ms |
| Scope-guard accuracy | 68% (precision 100%, recall 60%, F1 75%) |

## 8.2 NLP Matchmaking (tools/eval/matchmaking_eval.py)

Evaluated with the real all-MiniLM-L6-v2 embedder over 24 authored queries across 8 domains, N = 1000:

| Query Style | P@1 | P@5 | MRR | nDCG@10 |
| --- | --- | --- | --- | --- |
| Client names the technologies | 0.750 | 0.837 | 0.854 | 0.829 |
| Client describes the outcome only | 0.375 | 0.325 | 0.484 | 0.275 |

Latency: 84.7 ms warm mean, 108.4 ms p95 at N = 1000. The gap between the two query styles shows the system currently performs closer to a robust keyword matcher than a fully semantic one on outcome-only phrasing.

## 8.3 Verification Suites

| Suite | Result |
| --- | --- |
| npm test (Node workspaces) | 120 passing, 2 skipped, 0 failing |
| apps/ai-service pytest | 63 passing |
| apps/scope-guard pytest | 29 passing |
| ledger-client ML-DSA tests | 18 passing |
| tools/verify_phase4_live.py | 18 / 18 |
| tools/verify_phase5_live.mjs | 33 / 33 |
| tools/verify_phase8_live.mjs | 29 / 29 |
| Full monorepo suite (incl. payout leg) | 467+ tests passing |

# 9. Known Limitations

In the interest of an accurate completion record, the following limitations are carried forward from the project's own status documentation and remain true as of this report:

- The drift detector runs on a synthetic calibration set — no real false-alarm rate is claimed; responses are flagged calibration_is_synthetic.

- Scope-guard recall is the weaker side of that signal: 68% accuracy, 100% precision, 60% recall — it blocks some legitimate requests more often than ideal, though it has never allowed an out-of-scope one in testing.

- Matchmaking on outcome-only (non-technical) phrasing is materially weaker than on technology-named queries (P@1 0.375 vs 0.750).

- Dispute/arbitration is not implemented and is labelled as such in the product UI.

- 17 legacy ledger rows predate the canonicalization migration and are reported as unverifiable rather than backfilled.

- Real GitHub push auditing (ENABLE_GITHUB_SOURCE_FETCH) requires environment configuration and has not been exercised against live GitHub in this environment.

- Tracing stops at the Python service boundary — ai-service and scope-guard export metrics but no OpenTelemetry spans.

- Live production money movement is gated on the project owner completing real RazorpayX KYC/business activation.

# 10. Remaining Work & Next Steps

All core-functional engineering is complete. A single business-side dependency remains before the platform can move real money:

| Step | Owner | Status |
| --- | --- | --- |
| Activate real RazorpayX test-mode Payouts | Engineering | Done — verified end-to-end |
| Verify real API contract (payout + webhook) | Engineering | Done — pout_TVFDux9uN3FxNp |
| Decide payout failure/retry policy | Engineering | Done — capped retry + terminal state |
| Activate live (non-test) RazorpayX credentials | Project Owner | Pending — requires business KYC |

Dependency chain: Phases 1–3 (code-complete) → RazorpayX test-mode verification (done) → project owner's live credentials + business KYC → production launch.

# 11. Conclusion

AssureCode's core functional scope — contract lifecycle, escrow, the four-signal audit and settlement pipeline, the Merkle ledger, matchmaking, and the payout leg that closes the value loop to the freelancer — is code-complete, tested against real infrastructure rather than mocks, and confirmed green in live CI/CD across all 8 container images. A genuine crash-recovery reconciler has been proven against a live kill-mid-settlement chaos test, and the payout leg has been empirically verified against RazorpayX's real sandbox API with a real payout and a real signed webhook.

What remains before the platform can move real money is not further engineering: it is the project owner completing live (non-test) RazorpayX credential activation, which requires real business KYC on Razorpay's side. Every code path this step depends on — fake-adapter and real-adapter alike — is already built, wired, and passing the full test suite.

End of Document